| Agenda Item | Discussion | Action | By Whom | Deadline |
| --- | --- | --- | --- | --- |
| - Present | Jill Edwards (JE), Heather Ballantine (HB),, David Taylor (DT), Philip Robinson (PR), Annie McPhail (AM), Becky Ling (BL), Ron Clark (RC), Michael Shipp (MS), Allan Holland (AH), Michele Ridgewell (MR0, Alison Robinson (AR) |  |  |  |
| 2. Apologies for Absence: |  |  |  |  |
| 3. Matters Arising | Landscaping of the Petanque Court – RC reported that the club have decided not to pursue the landscaping but will add soil to the area. | None |  |  |
| 4.Minutes of last meeting | Minutes from the last meeting on 22nd October agreed and signed |  |  |  |
| 5. Matters Arising 22nd October | i. Alison has now got email and access to the view hall bookings ii. A draft of the roles and responsibilities has been sent to all but there will now need to be another version with bits added. iii. Secretary needs to submit minutes to website | Read and comment Send to Chris/Ian | All HB | By end of week ASAP |
| 6. Chairs Report | i. Contact has been made with Solicitor re-vesting with Charity Commission ii. Be Well Bus – Jill has circulated to all, do we wish to invite it to the fete in August? All thought that would be a positive addition iii. PC meeting update – HB reported that the PC will be purchasing some equipment that will need storing. HB asked if the committee were agreeable to the PC placing a shed next to ours subject to planning permission? Agreed iv. It is suggested that the hall be closed for booking between 23rd December and 2nd January, with the exception of the pantomime on 27th Dec. Agreed v. 100 club review – a discussion was held based on the report circulated by Phil and Alison. Michael and Heather Shipp to be asked to follow up the names highlighted re-participation and payment method. Thanks to Heather Shipp for helping Alison. Phil to advertise that there are some spare numbers. | Monitor for one week Contact with date Inform PC of decision Bookings to be blocked out Names to be followed up Add hundred club to welcome letter? | HB JE HB JE MS/HS HB to ask JB | ASAP ASAP Already done By next meeting ASAP |
| 7. Treasurers report | Alison submitted a comprehensive income and expenditure sheet for October 2024. It was thought to be very helpful to all members Changing the contact details for all of the utilities is underway with most completed. Bank account prime user change still in process Details of the amount of money in the accounts and petty cash were shared with members It was noted that a lot has been achieved since Alison has taken over and not to worry if things aren’t totally complete yet. A new email address has been set up Accounts@darshamvillagehall.net which can be used by all to send invoices and queries to Alison. | Monthly I/E sheet to be emailed to all | AR | Before each meeting, wherever possible |
| 8. Future Events | i. 8th December Christmas Tree Light switch on – no contact has been possible with Colin so we will have to buy a tree this year. £200 budget set for tree. Do we have enough of the LED lights? DT/HB to do mulled cider; BL to purchase mince pies, including gluten free. MS/RC to put lights on hall. HB to check music sheets and send to PR for acquiring the music. BL/AMc to liaise re:children singing first song ii. 14th December Coffee Morning and Market – we have 2 village and 1 external stall. Need to advertise to see if more would like a table. Need table for Christingle making and for childrens crafts to produce decorations for the tree. Internal tree and decorations to be put up DT- coffee; RC- washing up; AH/MS raffle; DT consumables iii. Pantomime - £5 per ticket bought in advance from AMc. Goodie bags and glo lights have been sourced. Capacity of 75 – 1.30 doors open; 2pm it starts streaming Sleeping Beauty. AMc thinks they have enough helpers but will ask for more assistance if needed iv. Blake Morrison and the Hosepipe Band – date has been changed to 15th February. Ticket price will be £10, need to get at least 40 attending to turn a profit for the Village Hall. v. 2025 coffee mornings – some already allocated need to fill the gaps. Agreed to try a Big Breakfast in October. Will need to be pre-booked and paid for up front. | Purchase Xmas Tree Check with MH Put out on Whats App Advertise around village and in local shops Advertise after Xmas | MS/RC HB HB MS/HB/SB PR/AMc PR All All | By 7th December Weekly Before 14th From now January 2025 |
| 9. Playground Update | Finally got go ahead for the planting scheme. Plants have been ordered but the nursery doesn’t have capacity for planting them. Suggested 6th/7th December as working party for planting the trees. JE shared details of a company that provides annual inspections for the play equipment. Seems like a good deal. Need to draw up a monthly rota for members of the committee to check the equipment | Confirm delivery date Advertise on Whats App JE to email to all Devise table and circulate for all to complete | HB PR JE HB | 20.11.24 ASAP ASAP By next meeting |
| 10. Village Green Update | Close to getting three quotes from various companies, all based on site visits. AH asked if he could now go ahead and start looking at fundraising for the project. Agreed. Sizewell C fund being targeted, HB has email from Marie which she will share with AH. ESC has been contacted for advice but the term Village Green has proved to be problematic so AH proposed changing the name to DVH Field. Agreed | Follow up quotes Forward email Change project name | AH HB Secretary | ASAP ASAP Immediate |
| 11. Governance | BL has gone through policies and looked at dates for review. ? Do we have a fire risk policy? No Hall Risk Assessment passed around – to be discussed next meeting | Read and comment | All | Next meeting |
| 12.Maintenance and Facilities | Shed guttering and water butts need to be done Toilet roll holders – DT to look at and suggest better Heating Outside Lights Rota – seems to have hit a glitch, New rota drawn up:- DT to end of Dec; PR January; RC February. Agreed to raise the baseline temperature to 15*c and see if that is more efficient use of heating. Hedge trimming – MS said now trees have been trimmed the hedge needs doing. Garden also needs weeding along with the new trees to be planted. Suggested a working party for the garden and tree planting; BL will speak to RB and see if the hedge cutter can be used on the tractor. HDMI wall socket has been fixed Winter cut of field? Does it need it can it be done? BL to consult RB | Put up guttering and install water butts | MS DT DT/PR/RC PR to put out on Whats App BL | By end of Dec By next meeting |
| 13.AOB | DT the dishwasher has been sorted suggested we get a price for an annual service. Thanks to Spencer for building the plinth. PR suggested getting a credit card so that people could pay by card. This was declined as most people are able to set up a BACS payment via their bank account Michele agreed to take on the role of Secretary | Shop around for price | DT | Ongoing |
| 14.Next meeting | Tuesday 10th December at 7pm in the Village Hall |  |  |  |