| Agenda Item | Discussion | Action | By Whom | Deadline |
| --- | --- | --- | --- | --- |
| Present | Jill Edwards (JE), Heather Ballantine (HB), Becky Ling (BL), Ron Clark (RC), David Taylor (DT) Annie McPhail (PR) Phil Robinson (AR) Alison Robinson (SG) Jayne Holmes (PD) Paul Diamond (MS)Michael Shipp, Allan Holland (AH) |  |  |  |
| Apologies for Absence: | Sally Goodacre (JH) |  |  |  |
| 1) Minutes arising from 9th Sept. | A) Tables – storage HB HB has purchased them, awaiting a delivery date. | Complete | HB |  |
| 2) Minutes arising from Meeting 18th November | A) Men’s toilets faulty light sensor – DT DT has ordered new sensors, awaiting a date for them to be fitted. B) CCTV Upgrade – PR PR has sourced 3x quotations, recommendations sent to DVH and we agreed which one to purchase. PR to order and fit it when it arrives. | Complete PR to purchase CCTV and fit it. | DT PR | ASAP |
| 3) Matters Arising 9th December | - MS/AH to sign new policy front sheets BL distributed the remaining front sheet to be signed by DVH trustees. All signed and complete. - Risk Assessment sign off - All All DVH have signed the policy. | Complete Complete | BL BL |  |
| 4) Chair's Report | - Update from Parish Council Meeting No new planning applications have been submitted. Date for the Darsham litter pick is 8th March 2026 3x hi-visibility rats have been purchased to put up in Darsham. | Complete | HB |  |
| 5) Treasurer's Report | Current Position HSBC as at 1st ¦December £16,088.31 Paid in during December £2,116.25 Paid out during December £1,412.33 Balance at end of December £16,791.23 CCLA as at 1st December £23,066.94 CCLA as at 31st December same Cash £154.35 Total Funds available as at 31st December £40,012.52 15 first and 15 second class stamps Last month we made an operating surplus of £905.73 Outstanding invoices None apart from those raised for payment this month. Coffee morning details Raffle £179 Refreshments £183.50 Stalls £30 Pre-loved £70 Total Banked £462.50 Expenses £15.20 Overall money raised £447.30 | Complete | AR |  |
| 6) Functions & Future Events | - December Coffee Morning/Christmas Market – review Positive turnout; children’s raffle a success, foodbank received high volume of donations. Overall money raised £447.30 - Pantomime – review 54 people attended, 29th seems a good date; next year’s pantomime is Cinderella. - February Big Breakfast JH assigned roles for the 14th Feb – coffee morning (bacon and sausage baps) Agreed to investigate a new date for the ‘Big Breakfast’ | Complete Complete HB to look at costings for sausages. | JH AM HB | ASAP |
| 7) Risk Assessment next steps | - DT to purchase Red Box covers DT has purchased replacements; fitting is next week. - RC to arrange visit by local Fire & Rescue Service RC to contact fire service and arrange a visit that includes some advice on fire evacuation drill. - HB to purchase signage (smoking and photo luminescent) - HB to email draft smoking policy. HB to order designated smoking area sign. HB purchased luminescent sign and given to DT to be put up. - PR to confirm date/time for the installation of missing fire door strips Fire door strips purchased and fitted. - HB/JE to agree time/date for evacuation drill DVH agreed that we should seek advice from the fire service about an evacuation drill. | Complete RC to contact fire service. HB to order sign. HB to email smoking policy. Complete Ongoing | DT RC HB HB PR RC | ASAP ASAP ASAP ASAP |
| 8) Current Projects | - Playground – options/estimates to tidy up “grass” area around playground - RC & MS 1x quotation received to date; 2x further quotations needed to compare prices. - Swale Clear Out – JE 2x quotations received, site visit arranged for next week. 1x further quotation needed. - Village Hall Field – progress report JE/HB sent in application – due diligence not accepted and needing further adjustments. HB to contact CAS regarding our safeguarding policy. | RC/MS to source 2x more quotations. JE to source 3rd quotation. HB to update us on advice from CAS. | RC/MS JE HB | 17th Feb 17th Feb 17th Feb |
| 9) 2025/2026 Work Slate | - Air con/cooling – alternative heating – PR PR has seen Spencer to get details on the specification needed. Further costings and estimates now required. - Re-decorating – toilets, kitchen, hallway & foyer – HB 3x quotations received, DVH agreed on one contractor; HB to contact him and make arrangements. | PR to source estimates. HB to contact decorator. | PR HB | Ongoing 17th Feb |
| 10) Maintenance & Facilities | - Movable Wall/Partition Doors – servicing PR to ring the agreed contractor to arrange for it to be serviced. - Stuck Sink Plug in ladies’ toilets DT to remove the plugs in the ladies’ toilets. | PR to contact contractor. DT to remove the plugs. |  | 17th Feb 17th Feb |
| 12) Any Other Business | Church Events: - 10th May Spring Lunch - 12th Sept. Ride + Stride - 11th Oct. Harvest Lunch - 15th Dec Carol Service End of year Solar Review We saved £789 compared to last year’s report. Fete 9th August JE suggested we confirm if the church and the parish council would like to continue to do the refreshments and the raffle. | Complete Complete HB to ask parish and AM confirmed refreshments. | AM PR HB/AM | 17th Feb |
| 13) Date of next meeting | 17th February 2026 |  |  |  |